PROJECT CHARTER

Club Membership Mobile App — MVP

Version: 1.0 ¦ Date: [DD/MM/YYYY] ¦ Author: [Your Name] — Product Owner ¦ Status: Draft

1. Project Overview

1.1 What We're Building

A mobile membership app for private clubs that allows members to view events, RSVP, receive announcements, and display a digital membership card. Built using React Native (Expo) for iOS and Android.

1.2 Why We're Building It

• Members miss events — information scattered across email, website, and notices

• Physical membership cards are frequently lost or forgotten

• Staff spend excessive time on phone and email inquiries

• No direct channel exists for time-sensitive communications

1.3 Who It's For

• Club Members: Access events, news, membership card, contact staff

• Club Admins/Staff: Manage content, send notifications, view RSVPs

2. Success Criteria

| Metric | Target |
| --- | --- |
| Member adoption (downloads) | 50% of members within 3 months |
| Event RSVPs via app | 70% of RSVPs through app |
| Push notification engagement | 50%+ open rate |
| Staff time reduction | 30% fewer phone/email inquiries |
| App store rating | 4+ stars |

3. Constraints & Approach

Trial Customer: City University Club (providing feedback, no payment)

Reference App: The Yale Club of New York City (App Store)

Platform: iOS and Android (React Native / Expo)

Team: Product Owner (you) + Developer (14 years experience)

Investment Model: Shared cost; prioritizing Quality and Speed over Cost

Priority: Speed to market — scope will be cut to ship fast

4. Scope Summary

4.1 In Scope (MVP)

• Member authentication (login/logout/password reset)

• Digital membership card with QR code

• Event listings + RSVP functionality

• News/announcements feed

• Push notifications

• Contact staff form

• Admin: content management (events, news, push notifications)

4.2 Explicitly Out of Scope

• Payments / billing / dues

• Dining reservations

• Member directory / social features

• In-app messaging

• Web application (mobile only for MVP)

• Multi-language support

5. Key Stakeholders

| Role | Name | Responsibility |
| --- | --- | --- |
| Product Owner | [Your Name] | Requirements, priorities, UAT |
| Developer | [Developer Name] | Architecture, build, deploy |
| Trial Club Contact | [Club Contact Name] | Feedback, data, testing |

6. Approvals

Product Owner Signature; Date. Developer Signature; Date.